Protocol Meeting 06 / IP5\_Touch- und\_sprachgesteuerte\_Event App

|  |  |
| --- | --- |
| Date: | 17.05.2019 |
| Time: | 15:00 – 16:00 |
| Place: | FHNW 5.1A |
| Participants: | Prof. Doris Agotai  Ms. Madlaina Kalunder  Mr. Jens Kaminsky  Mr. Waleed Al-Hubaishi |
|  |  |

****Agenda Items****

| **1.** | Team partnership situation |
| --- | --- |
| **2.** | Feedback regarding the sent part of the report |
| **3.** | **Progress in Programming in the project week** |

# Agenda Points

## Team Partnership Situation

Prof. Agotai started the conversation as a mediator, and raised the issue, that she suspect that the team members effort and weight of submitted work is not balanced, and therefor asked the team members to speak out their own opinions regarding this matter.

Mr. Al-Hubaishi started and confirmed that he had done much more work in the project than Mr. Kaminsky, and think therefor that the partnership is not going to work in the future, as he had already contacted Mr. Kaminsky and raised his concern about this issue earlier in April, but he didn’t notice much difference since then.

Mr. Al-Hubaishi also mentioned that he has reached his 260 hours of work in the project, while it was planned at the beginning that each team member should invest normally 180 hours only.

Mr. Al-Hubaishi also stated that he was the responsible of the Vision, Design (Lo and Hi-Fi Prototypes) and the requirement analysis document which included not only the requirement but also the both Stakeholders and features analysis. Mr. Al-Hubaishi mentioned that he had to invest the whole week (12h per day) to start with the initial draft of the report, except the technical research, which Mr. Kaminsky did. Although that was an assigned and accepted work for and by Mr. Kaminsky back in March.

Afterwards Mr. Kaminsky has confirmed that the work effort were not balanced among the team members, and as he was asked by Prof. Agotai whether he would like to continue working on his own individual - later to be defined - scope of the project, or if he would like to re-do the project once again next semester with a fresh start, and Mr. Kaminsky has chosen the second option, which leaves the current IP5-Swiss Engineering Event app with only one member.

Afterwards did Prof. Agotai and Ms. Kalunder illustrate that the scope of the project would now shrink, as only one member is left in the Team without no further specifications, as those should be identified later.

## Feedback regarding the sent parts of the report

Mr. Al-Hubaishi did send some parts of the report “initial draft” just two days before the meeting, and as a consequence, Ms. Kalunder did not find the capacity of time to read it and give her feedback.

Mr. Al-Hubaishi did walk both of Prof. Agotai and Ms. Kalunder through the documentation and what parts have been written while giving a general idea about was written but of course without going in details or discussing much specifications as the real feedback should be sent via Mail after Ms. Kalunder got the time to read what is written in details.

## Progress in Programming in the project week

Mr. Al-Hubaishi did present what has been done during the project week, and what parts of the project code have been accomplished, namely “Search for Event”, “Profile” and “Saves Locker” features. The presentation of the features was held on an Android emulator and the functionality of the features was tested using dummy data integrated inside the code.

## Next Steps

Ms. Kalunder suggested that the “Talk to SEEA” feature is a core feature, and this is one of the important features that the client has specifically requested as Mr. Al-Hubaishi also mentioned. Ms. Kalunder also added that “Talk To SEEA” must not be fully implemented and functional as specified in the report as this is now a team of one member and based on the amount of time and work accomplished already regarding the other features, but it should be implemented in a way that proves the integrating the voice recognition feature is possible to accomplish.

Prof. Agotai informed Mr. Al-Hubaishi later on that day that the deadline of submitting the project has been extended till 16th August 2019 so that Mr. Al-Hubaishi would have the time to start developing the show-case of the Voice Integration feature.

It was set, that another meeting would be also necessary to discuss what to be done in details later on.