Windisch, 09.07.19

**Suggested Project Plan and Work Packages for the duration between**

**5th of July and 16th of August**

**Timeline**

**05.07.2019 – 12.07.2019 (32 Hours)**

* Research and add the results of that research of the Cross Platform IDE of choice into the technical research.
* Research and add the research results of the UI of choice into the technical research.
* Research and add the research results of the Programming language into the technical research.
* Sketch an app map and add it into the concept part.

**13.07.2019 – 25.07.2019 (65 Hours)**

* Adjust what was included in the first version according to Ms. Kalunder hand-written received feedback (a copy of that feedback can be scanned and included).
* Write the Prototype chapter.
* Write the Implementation chapter.
* Write the Analysis and future thoughts.
* Send the report to the coaches for review.
* Meet the client for a live code demo (Appointment already scheduled).

**26.07.2019 – 02.08.2019 (40 Hours)**

Refine the code according to the TODO list. No extra features shall be added, so Get Inspired screens will not be implemented due to the time restriction.

**03.08.2019 – 08.08.2019 (25 Hours)**

Refine the report according to the feedback of the coaches which will be received during the project code refinement week (26.07 – 02.08) and send it to the coaches for a final review by the end of this week.

**09.08.2019 – 15.08.2019 (20 Hours)**

Prepare the presentation and adjust the report according to the coaches feedback which will be received during the week.

**16.08.2019 (1 Hour)**

Presentation day and project Deadline.